**Proposal:**

Michelle Goreczny will design and build a new web site for Skookum Archers, as outlined below.

**Scope of Work:**

Michelle Goreczny will do the following:

**Phase 1: Information and Member Accounts**

1. Create and Design a general page layout.(10hrs)
2. Design and build a homepage with the Skookum Archers logo.(3hrs)
3. Create the following additional pages that are linked to the homepage:
   1. Create Account(10hrs)
   2. User Information (15hrs)
   3. About Skookum Archery(5hrs)
   4. Contact Skookum Archery(5hrs)
   5. Archery Information:
      1. Arrows(5hrs)
      2. Recurve Bows(5hrs)
      3. Compound Bows(5hrs)
      4. Other Bows(5hrs)
4. Design and create a database for the storage of user accounts and inputted information.(5hrs)
5. Search Engine optimization.(5hrs)

**Total Cost for Phase 1:**

**Phase 2: Skookum Archers**

1. Create Skookum Archers member accounts.
2. Create and design a tournament/registration page.
3. Create and design a new membership/ membership renewal page.
4. Create and design a tournament results page.
5. Create and design an input tournament results page.
6. Create tiered account levels(i.e. Administrator, Moderators, Accounting, Skookum members, non-members.

**Total Cost for Phase 2:**

**Project**

**http://www.asp.net/web-forms/overview/older-versions-security/membership/creating-user-accounts-cs**