**Skookum Website Time Estimates**

|  |
| --- |
| **Phase 1:**   1. Design and build a new home page with the club logo information regarding Skookum Archery. |
|  |
| 2. Create the following additional pages that are linked to the homepage:   * 1. Create Account   2. User Information   3. About Skookum Archery   4. Contact Skookum Archery   5. Archery Information:      1. Arrows      2. Recurve Bows      3. Compound Bows      4. Other Bows   **Total estimated time for Phase 1:** |

**Phase 2:**

|  |
| --- |
| 1. Design, set up, and test an on-line member database in a password-protected “members only” area. |
| 1. Enter club information for up to 500 members into the database. |
| 1. Online roster display page, sortable by columns |
| 1. Page allowing editing of member information in   database |
|  |

20hrs

10hrs

15hrs

10hrs

10hrs

10hrs

10hrs

10hrs

10hrs

**115hrs**

20hrs

10hrs

10hrs

20hrs

|  |
| --- |
| 1. Editable club event calendar 2. Create and design tournament/registration pages. 3. Tournament registration page. 4. Tournament results form for quick upload of tournament data. 5. Tournament results page |
| 7. Create and design a new membership/ membership renewal page. |

**Total estimated time for Phase 2:**

**Total estimated time for the Skookum Archers Website:**

20hrs

10hrs

10hrs

10hrs

20hrs

**130hrs**

**245hrs**